## Slide 1
Azure Site Recovery
Failover Plan for a Business Application
Disaster Recovery • Business Continuity • Controlled Failover
1
Project No. P006
Team No. T108
2400080112-Jagadeesh
2400080125-Chandra
2400080130-Reshma
2400080131-Rishi

## Slide 2
Problem Statement
Why a structured disaster-recovery plan is required
Primary Site Failure
A regional outage or major infrastructure/network failure can make the business application unavailable.
Downtime & Data Loss
Without planned recovery, restoring services may take too long and recent data may be lost.
Recovery Complexity
Application components must be recovered in the correct order to avoid dependency and integration failures.
Business Impact
Extended downtime can interrupt transactions, affect users and reduce business continuity.
2

## Slide 3
Business Scenario & Objectives
Business Application
Critical web/app/database workload hosted in Azure. The application must remain available even when the primary environment is affected.
Recovery Objectives
• Restore service in a secondary Azure region • Minimize downtime and data loss • Provide a repeatable recovery process • Recover components in the correct order • Validate service before users return
3

## Slide 4
Azure Site Recovery Architecture
Primary region → replication → secondary region
Users
Web / App VMs
Database
Azure Site Recovery Recovery Services Vault
Replicated VMs Target Network
Recovered Application
Replication Policy
Configured for controlled recovery.
Recovery Plan
Configured for controlled recovery.
Monitoring & Validation
Configured for controlled recovery.
4

## Slide 5
Failover Workflow
Six simple steps from incident detection to service release
1
Detect
Confirm incident
2
Assess
Choose recovery point
3
Prepare
Check target resources
4
Fail Over
Run recovery plan
5
Validate
Test application
6
Communicate
Release service
5

## Slide 6
Recovery Plan, RTO & RPO
Recovery sequence and measurable business targets
1. Infrastructure
Network, security and supporting services.
2. Database
Recover and verify data consistency.
3. Application
Start app/web tiers and validate integrations.
Example RTO
≤ 60 minutes Maximum acceptable service interruption.
Example RPO
≤ 15 minutes Maximum acceptable data-loss window.
6

## Slide 7
Testing, Failback & Governance
Test Failover
Run scheduled exercises in an isolated environment.
Validation
Check login, transactions, database, APIs and integrations.
Failback
Confirm primary health → synchronize changes → controlled cutover → validate.
Monitoring
Track replication health, VM status and recovery readiness.
Security
Use RBAC, least privilege and protected recovery configurations.
Documentation
Keep runbooks, dependencies, contacts and targets current.
7

## Slide 8
Key Takeaways
1. Structured Recovery
Azure Site Recovery enables recovery of critical workloads in a secondary region.
2. Operational Readiness
Success depends on replication, recovery sequencing, clear ownership and regular testing.
3. Measurable Targets
RTO and RPO should be agreed with the business and measured during DR exercises.
Thank You
8

## Slide 9
Thank You
Azure Site Recovery — Failover Plan for a Business Application
Questions & Discussion
9